Task 1, Week1- Establishment of CERC

Your organization, Ajax Limited just suffered a data breach by unknown persons leading to a severe impact on business activity. After a detailed investigation, the management resolved to mitigate future occurrences by establishing a cyber emergency response center (CERC) within the organization.

Considering that you are passionate about cybersecurity (Management of Information System), you are selected among the team to develop a plan for the establishment of CERC. This task will involve

1.	Developing Cyber Emergency Response policy

2.	Creating awareness among staff

3.	Procurement of tools

4.	Training of cyber emergency response team

5.	Operationalizing the center to mitigate any future attack

Assignment to be submitted in MS word and presentation in PowerPoint by the identified team lead.

Note: This task is group work. All group members must participate in the weekly task.

-------------------------------------------------------------------

Develop a Plan for the Establishment of CERC

Introduction

Team list

To work on…

1.	Developing Cyber Emergency Response policy

2.	Creating awareness among staff

3.	Procurement of tools - Norton

4.	Training of cyber emergency response team

5.	Operationalizing the center to mitigate any future attack

Methodology

Zoom Meeting

Social Media (Whatsapp) group engagement

Discussion,

Research

Developing Cyber Emergency Response policy

Introduction

Cyber Vision for the organisation

Cyber Mission for the organisation

Objective/s

Workforce Expectation

Requirements for up-to-date tools (Subscription)
	Workplan

| Roles of Emergency Response Team Members | Responsibility | Trigger for Escalation | Emergency Contact Information | Secondary Emergency Contact Information |
| --- | --- | --- | --- | --- |
| General Staff (User/Senior User) Rep | Escalation of unusual user | wrong authentication input by user (appearances of brute force) | +2348012345678 | +2348056781234 |
| Network Engineer | Installs, configures, and supports firewalls to ensure network security | Presence of unauthorized IP/MAC address on the network server | +2348011111111 | +2348055555555 |
| Database Engineer | Handles the performance, integrity and security of the firm’s database including its physical and logical models | Trace of SQL injections, DDoS etc | +2348013578642 | +2348077777777 |
| Access Control Engineer | prevents unauthorized access into the firm’s facility and its different parts using access control digital systems | Unexpected application of brute force | +2348044440000 | +2348077770000 |
| Webmaster | responsible for maintaining websites and servers for an organization | DoS and DDoS, appearances of spamware or malwares | +2348088884444 | +2347000224488 |

-------------------------------